Financial Agent Development Plan

Corrected, right-sized version - fix observed failures first, without expanding graph state or architecture

Prepared for the LangGraph financial-agent project (learner notebook, not a production deployment)

29 July 2026

Main principle: fix the failures actually observed in the notebook first, without unnecessarily expanding the graph state or architecture.

# 1. Keep the current notebook simple

Do not expand state or architecture beyond what the observed bugs require.

Preserve SimpleAgentState with only messages.

Do not add turn_id, run_id, entity_id, or an execution ledger yet.

# 2. Document completed fixes

Record what has already been fixed in the notebook before adding new work.

Exception syntax fix (except e: -> except Exception as e: in analyze_sentiment).

Markdown-fenced JSON parsing fix (strip ```json fences before json.loads in analyze_sentiment).

Existing analyze_sentiment repeat blocking (content-hash based dedup in tool_node_with_logging).

Observed large-query citation/tool-use failures (22-company test: zero analyze_sentiment calls, ~44 fabricated citations).

# 3. Generalise deduplication

Replace the hardcoded analyze_sentiment check with a reusable, argument-aware mechanism.

Replace the hardcoded analyze_sentiment check with DEDUP_TOOLS.

Use tool name + complete argument hash.

Block only identical successful calls; allow different arguments and failed-call retries.

# 4. Validate citation format and completeness

Check the final AI response for correct, complete citation formatting.

Inspect only the final AI response.

Require the expected [Source: ...] format.

Detect missing citations, malformed tags, Markdown-link substitutions, and incomplete dual citations.

# 5. Validate citation authenticity

Check that every citation resolves to a tool call that actually happened.

Compare cited tool names with actual ToolMessage records in the existing message history.

Reject sources for tools that never ran.

# 6. Add capped correction routing

Route validation failures back to the agent for a bounded number of correction attempts.

Tool requested -> run tools.

Final answer produced -> run citation validator.

Validation failure -> ask agent to correct.

Retry limit reached -> return validation failure.

# 7. Scale later with per-company orchestration

Deferred - only pursue if large multi-company queries are a real expected use case.

Run the existing single-company agent separately for each company.

Validate each report.

Synthesize only validated reports.

# 8. Defer production infrastructure

Out of scope for this notebook - documented for future reference only.

Execution ledger.

Multi-turn evidence reuse.

Freshness policies.

Structured tool_call_id citations.

Claim-level grounding.

Database-backed audit records.

# Build order

Completed fixes

-> Generic deduplication

-> Citation format/completeness validation

-> Citation authenticity validation

-> Capped correction loop

-> Per-entity scaling

-> Production hardening later