# Financial Agent Master
Development Plan

One authoritative plan for the current notebook, future production roadmap, testing, and AI-assisted development workflow

LangGraph Financial-Agent Project  •  29 July 2026

Primary rule: Fix the failures actually observed in the learner notebook first. Keep production-scale architecture clearly deferred until a real requirement justifies it.

HOW TO USE THIS MASTER PLAN

| Part | Question answered | Use |
| --- | --- | --- |
| I. Notebook roadmap | What should be built now? | Immediate project work |
| II. Production roadmap | What may be built later? | Deferred architecture |
| III. Testing strategy | How do we prove it works? | Automated quality gates |
| IV. Agentic coding workflow | How should AI coding agents implement it? | Safe execution process |
| V. Governance and sync | How do we keep all plans aligned? | Single source of truth |

# Contents

1. Document authority and scope

2. Current status dashboard

Part I — Current notebook roadmap

Part II — Deferred production roadmap

Part III — Testing and evaluation strategy

Part IV — Agentic coding workflow

Part V — Governance, synchronization, and change control

Appendix A — AGENTS.md template

Appendix B — Pull-request checklist

Appendix C — Decision log and change history

# 1. Document authority and scope

Authoritative source: This master document is the single source of truth. Older Word files are historical inputs and should not be edited as independent plans.

| Priority | Plan area | Applies to | Conflict rule |
| --- | --- | --- | --- |
| 1 | Current notebook roadmap | Learner notebook | Takes priority for immediate work |
| 2 | Deferred production roadmap | Future service/deployment | Cannot expand notebook scope unless explicitly promoted |
| 3 | Agentic coding workflow | All implementation work | Controls how approved items are built |
| 4 | Archived documents | Historical reference | Never override this master plan |

Conflict example: “Do not add an execution ledger yet” is correct for the notebook. “Add a trusted execution ledger” is also correct, but only under the deferred production roadmap.

## Status vocabulary

| Status | Meaning |
| --- | --- |
| Complete | Implemented, verified, and documented. |
| Next | The next approved work item. |
| Planned | Approved but not started. |
| Blocked | Cannot proceed until a named dependency is resolved. |
| Deferred | Intentionally postponed; not current scope. |
| Future | Long-term idea requiring a separate approval decision. |

# 2. Current status dashboard

| ID | Work item | Scope | Status | Completion evidence |
| --- | --- | --- | --- | --- |
| NB-01 | Document and verify completed fixes | Notebook | Complete | Notebook cells and observed run history |
| NB-02 | Generic argument-aware deduplication | Notebook | Next | Three core deterministic tests |
| NB-03 | Citation format and completeness validation | Notebook | Planned | Format and completeness tests |
| NB-04 | Citation authenticity using ToolMessages | Notebook | Planned | Fabricated-source rejection tests |
| NB-05 | Capped correction routing | Notebook | Planned | Termination and retry-limit tests |
| SCALE-01 | Per-company orchestration | Optional notebook extension | Deferred | Only if large comparisons are required |
| PROD-01 | Trusted execution ledger | Production | Deferred | Architecture approval and audit requirements |
| PROD-02 | Multi-turn evidence safety | Production | Deferred | Thread/turn/freshness policies |
| PROD-03 | Structured tool-call citations | Production | Deferred | Exact tool_call_id linkage |
| PROD-04 | Claim-level grounding | Production | Future | Deterministic and narrative validators |
| PROD-05 | Production fan-out and synthesis | Production | Future | Isolated per-entity workflows |
| PROD-06 | Operational and security hardening | Production | Future | CI, access control, privacy, monitoring |

Immediate focus: Only NB-02 should move to In progress now. Do not begin the execution ledger, multi-turn state, claim-level evaluation, or 22-company fan-out in the same change.

# Part I — Current Notebook Roadmap

Scope: The LangGraph learner notebook, using SimpleAgentState with only messages.

## NB-01 — Completed fixes

Corrected exception syntax in analyze_sentiment: except Exception as e:.

Made JSON parsing tolerate model output wrapped in ```json Markdown fences.

Added existing content-hash repeat blocking for analyze_sentiment in tool_node_with_logging.

Documented the observed large-query failure: the 22-company run produced no analyze_sentiment executions and many unsupported/fabricated citation tags.

Status: Complete. Preserve these fixes as the baseline for all new tests.

## NB-02 — Generic argument-aware deduplication

Objective: Replace sentiment-specific repeat blocking with reusable logic while keeping the state schema unchanged.

Create a configurable DEDUP_TOOLS set, initially containing analyze_sentiment.

Create _args_hash(args) using canonical sorted JSON and SHA-256.

Use the deduplication key (tool_name, arguments_hash).

Block only identical successful calls.

Allow the same tool with different arguments.

Allow retry after failure.

Derive prior calls from existing messages; do not add a ledger or turn/run/entity fields.

DEDUP_TOOLS = {"analyze_sentiment"}

def _args_hash(args: dict) -> str:
    canonical = json.dumps(args, sort_keys=True, separators=(",", ":"))
    return hashlib.sha256(canonical.encode("utf-8")).hexdigest()

dedup_key = (tool_name, _args_hash(arguments))

| Scenario | Expected result | Required test |
| --- | --- | --- |
| Same tool + same arguments + prior success | Skip repeat | test_same_tool_same_args_is_blocked |
| Same tool + different arguments | Execute | test_same_tool_different_args_executes |
| Prior call failed | Allow retry | test_failed_call_can_retry |

Exit gate: All three tests pass; SimpleAgentState and graph shape remain unchanged.

## NB-03 — Citation format and completeness validation

Objective: Detect answers that fail the required citation contract even when tools may have run.

Inspect only the candidate final AIMessage, not the full conversation history.

Require the agreed [Source: tool_name] syntax.

Detect missing citations, malformed tags, Markdown-link substitutions, and incomplete dual citations.

Return structured validation errors that can be used in a correction prompt.

Valid:
Article analysis...
[Source: search_financial_news]
[Source: analyze_sentiment]

Invalid when source tags are required:
[Article title](https://example.com)

Exit gate: Format failures are detected deterministically without calling an LLM judge.

## NB-04 — Citation authenticity using ToolMessages

Objective: Reject source tags for tools that did not actually execute in the current notebook invocation.

Extract cited tool names from the final answer.

Collect actual tool names from ToolMessage records in state["messages"].

Reject unknown or unexecuted sources.

Do not yet add exact tool_call_id citations or production turn scoping.

actual_tool_names = {
    message.name
    for message in state["messages"]
    if isinstance(message, ToolMessage) and message.name
}

fabricated_sources = cited_sources - actual_tool_names

Exit gate: [Source: analyze_sentiment] fails whenever no analyze_sentiment ToolMessage exists.

## NB-05 — Capped correction routing

Objective: Prevent invalid final answers from silently reaching END while guaranteeing termination.

agent
  ├─ has tool_calls → tools → agent
  └─ no tool_calls  → citation_validator
                         ├─ valid   → END
                         └─ invalid → correction retry
                                      └─ retry cap → validation failure

Add only the minimum state needed for bounded correction, such as validation_retry_count, when this phase begins.

Return precise errors so the model corrects formatting rather than redoing unrelated analysis.

Fail closed after the configured retry limit.

Exit gate: Direct-answer, tool-use, valid-answer, correction, and retry-exhaustion paths all terminate in tests.

## SCALE-01 — Optional per-company orchestration

Trigger: Implement only when large multi-company comparison is a real expected use case.

Run the existing single-company agent separately for each company.

Validate every company report independently.

Pass only validated structured reports into final synthesis.

Keep orchestration outside create_financial_agent so SimpleAgentState stays small.

Start sequentially; add bounded concurrency only after rate-limit testing.

Status: Deferred. It must not block completion of NB-02 through NB-05.

## Notebook build order

NB-01 Completed fixes
  → NB-02 Generic deduplication
  → NB-03 Citation format/completeness
  → NB-04 Citation authenticity
  → NB-05 Capped correction loop
  → SCALE-01 Per-company orchestration only if required

# Part II — Deferred Production Roadmap

Scope boundary: The capabilities below are intentionally preserved from the full long-term plan, but they are not part of the current notebook sprint.

## PROD-01 — Trusted execution ledger

Create a trusted record for each tool request and outcome.

Use pending, success, partial_success, failed, timeout, and cancelled statuses.

Link results using ToolMessage.tool_call_id rather than message order.

Allow only trusted application code to write authoritative records.

Use idempotency protection and external result references for large outputs.

Prefer append-only persistent storage in production.

Future exit gate: Every tool call is traceable and cannot be fabricated by the model.

## PROD-02 — Multi-turn evidence safety

Use one thread_id per conversation and a new turn_id for every user message.

Validate against current-turn successful calls by default.

Permit earlier evidence only through explicit call linkage and policy checks.

Check thread, entity, status, freshness, and reuse permissions.

Force refresh for volatile “latest” requests.

Future exit gate: Wrong-turn, stale, and cross-entity evidence cannot validate a claim.

## PROD-03 — Structured tool-call citations

Upgrade from tool-name-only tags to citations containing the exact tool_call_id.

Bind every citation to one successful authorised execution.

Store source metadata needed for audit and user-facing provenance.

Future exit gate: A citation cannot pass merely because the same tool ran elsewhere.

## PROD-04 — Claim-level grounding

Represent high-value factual claims in a structured schema.

Use deterministic checks for entity, metric, value, unit, period, field path, and freshness.

Use an independent LLM evaluator only for narrative claims.

Support supported, partially_supported, unsupported, and insufficient_evidence verdicts.

Future exit gate: The cited result must support the specific claim, not merely exist.

## PROD-05 — Production per-entity fan-out

Give each company isolated state, deduplication scope, execution records, and validation.

Return a structured CompanyReport for every successful entity.

Synthesize only validated reports and prevent new unsupported external facts.

Use bounded concurrency after load, rate-limit, and retry testing.

Future exit gate: Large comparisons do not collapse into one unsafe shared context.

## PROD-06 — Operational and security hardening

Move authoritative records to trusted persistence.

Add access control, privacy, retention, encryption, and audit policies.

Add prompt-injection, memory-poisoning, unauthorised-tool, and ledger-manipulation tests.

Monitor validation failures, retries, tool errors, stale-evidence rejections, latency, and cost.

Future exit gate: Critical reliability and security invariants block production release.

# Part III — Testing and Evaluation Strategy

Core principle: Use deterministic tests for deterministic rules. Use agent evaluators only when the behaviour cannot be checked exactly.

| Stage | Tooling | Purpose | When |
| --- | --- | --- | --- |
| Unit/graph | pytest + fake chat model | Hashing, dedup, citation checks, routing | Immediately |
| Stateful notebook | InMemorySaver | Repeatable graph state and correction paths | With NB-05 |
| Regression | LangSmith datasets/evals | Prompt/model/version comparisons and trajectories | After core notebook features |
| Security | Promptfoo | Injection, memory poisoning, unauthorised tool use | Before production |
| Optional | DeepEval or Ragas | Additional metrics or RAG-heavy evaluation | Only when a concrete gap exists |

## Requirement-to-test traceability

| Requirement ID | Test ID | Expected result | Release impact |
| --- | --- | --- | --- |
| NB-02-A | test_same_tool_same_args_is_blocked | Duplicate skipped | Block merge if failing |
| NB-02-B | test_same_tool_different_args_executes | Both calls execute | Block merge if failing |
| NB-02-C | test_failed_call_can_retry | Retry allowed | Block merge if failing |
| NB-03-A | test_missing_source_tag_fails | Validation fails | Block merge if failing |
| NB-03-B | test_markdown_link_does_not_satisfy_contract | Validation fails | Block merge if failing |
| NB-03-C | test_missing_dual_citation_fails | Validation fails | Block merge if failing |
| NB-04-A | test_fabricated_tool_source_fails | Validation fails | Block merge if failing |
| NB-04-B | test_real_tool_source_passes | Validation passes | Block merge if failing |
| NB-05-A | test_valid_answer_reaches_end | Terminates at END | Block merge if failing |
| NB-05-B | test_invalid_answer_retries | Correction path used | Block merge if failing |
| NB-05-C | test_retry_limit_terminates | Explicit failure; no loop | Block merge if failing |

## Testing pyramid

Few
              Security and live integration
          Agent regression and trajectory tests
       Mocked graph and multi-turn workflow tests
  Deterministic unit tests for helpers and validators
                         Many

## Release-blocking invariants

No fabricated citation passes a critical regression test.

No invalid answer reaches END without validation.

No unbounded correction loop.

No legitimate different-argument tool call is blocked by deduplication.

Failed calls remain retryable but are not accepted as successful evidence.

For production later: no cross-thread, cross-turn, or cross-entity evidence leakage.

# Part IV — Agentic Coding Workflow

Purpose: This section controls how an AI coding agent implements each approved roadmap item. It does not independently change product scope.

## 1. Select one roadmap ID

Only implement a work item marked Next or In progress.

## 2. Write the specification

Define objective, in-scope behaviour, non-goals, acceptance criteria, and required tests.

## 3. Create a branch

Use a branch such as feature/NB-02-generic-dedup.

## 4. Constrain context

Provide only the relevant state, tool node, helper functions, tests, and known limitations.

## 5. Write tests first

Make the intended failure cases executable before changing implementation.

## 6. Implement one task

Do not mix unrelated refactoring or deferred production features into the change.

## 7. Verify

Run targeted tests, broader regression tests, inspect the diff, and execute a notebook scenario.

## 8. Apply exit gates

Do not accept “mostly complete”; every acceptance criterion must have evidence.

## 9. Review trajectory

Check which files and tools the coding agent used and whether it stayed in scope.

## 10. Synchronize documentation

Update status, decisions, limitations, tests, and change history before merge.

## Example prompt for NB-02

Implement roadmap item NB-02 only: generic argument-aware deduplication.

Constraints:
- Keep SimpleAgentState unchanged.
- Do not add turn_id, run_id, entity_id, or an execution ledger.
- Do not add graph nodes.
- Do not refactor unrelated notebook code.

Acceptance criteria:
1. Same tool and same arguments are blocked after success.
2. Same tool and different arguments execute.
3. Failed calls remain retryable.
4. Existing tests still pass.
5. Show changed files, exact diff summary, assumptions, and test results.

## Verification loop

Implement
  → Run targeted tests
  → Run broader regression tests
  → Inspect code diff
  → Run notebook scenario
  → Inspect AIMessage.tool_calls and ToolMessages
  → Fix and repeat
  → Apply exit gate

## Coding guardrails

No direct edits to the main branch.

No production credentials or unnecessary real API calls in unit tests.

No state-schema expansion without an approved roadmap item.

No deleting or weakening tests to make a build pass.

No broad refactor during a targeted reliability fix.

No multiple agents concurrently editing the same notebook or file.

# Part V — Governance, Synchronization, and Change Control

Synchronization rule: Requirements are edited once in this master plan. AGENTS.md points to it. Tests reference stable IDs. Word/PDF exports are outputs, not separately maintained sources.

## Recommended repository structure

docs/
├── financial-agent-master-plan.md     # authoritative editable source
├── decisions.md                       # architecture decision records
├── completed-fixes.md
├── known-limitations.md
├── tool-contracts.md
├── testing-plan.md
└── archive/                            # superseded Word plans
AGENTS.md
tests/
notebooks/
src/

## Rules that keep every artifact in sync

Every code change references one roadmap ID.

Every roadmap requirement maps to at least one test or an explicit manual verification step.

Every pull request updates the status table when status changes.

Architecture decisions are recorded in decisions.md rather than hidden in chat history.

Older documents are moved to docs/archive and labelled superseded.

Generated DOCX/PDF files are regenerated from the authoritative master source after approved changes.

A work item cannot be marked Complete without completion evidence.

## Standard update cycle

Select one roadmap item and mark it In progress.

Create a branch named with the roadmap ID.

Write or confirm mapped tests.

Implement only the approved scope.

Run tests and inspect the diff and agent trajectory.

Update decisions, limitations, and tool contracts where affected.

Attach completion evidence and mark the item Complete.

Regenerate shared Word/PDF exports.

Merge after human review.

## Immediate next sprint

| Order | Deliverable | Evidence | Do not include |
| --- | --- | --- | --- |
| 1 | NB-02 specification and three tests | Failing tests committed | Ledger, turn IDs, graph redesign |
| 2 | Generic _args_hash and DEDUP_TOOLS | All NB-02 tests pass | Citation validator |
| 3 | Notebook regression run | Existing scenarios still pass | 22-company fan-out |
| 4 | Documentation sync | Status and change log updated | Production architecture |

Sprint completion definition: NB-02 is complete only when same/same, same/different, and failed-retry tests pass repeatedly and the state schema remains unchanged.

# Appendix A — AGENTS.md Template

# Financial Agent Project Rules

The authoritative plan is docs/financial-agent-master-plan.md.

## Current scope
- Implement only roadmap items marked Next or In progress.
- Keep SimpleAgentState limited to messages for NB-02 through NB-04.
- Do not add an execution ledger, turn_id, run_id, or entity_id unless a production roadmap item is explicitly approved.

## Graph rules
- Router functions return route labels.
- Nodes return state-update dictionaries.
- Tool execution occurs only in the tool node.

## Citation rules
- Parse citations only from the final AI response.
- Use ToolMessages as the notebook source of actual executions.
- Required citation syntax is [Source: tool_name].

## Testing and completion
- Add tests before or with every behaviour change.
- Do not use real APIs in unit tests.
- Do not delete or weaken tests.
- Show changed files, assumptions, test commands, and results.

# Appendix B — Pull-Request Checklist

☐ Roadmap ID is stated.

☐ Scope and non-goals match the master plan.

☐ Required tests are added and pass.

☐ Existing regression tests pass.

☐ No deferred architecture was introduced.

☐ Changed files and assumptions are documented.

☐ Diff and AI-agent trajectory were reviewed.

☐ Status table and change history are updated.

☐ Decision log is updated when architecture changed.

☐ No secrets, production credentials, or unsafe external calls were added.

# Appendix C — Decision Log

| ADR | Decision | Status | Reason | Related IDs |
| --- | --- | --- | --- | --- |
| ADR-001 | Keep SimpleAgentState limited to messages for the current notebook | Accepted | Observed failures do not justify production multi-turn state | NB-02–NB-04 |
| ADR-002 | Use ToolMessages as notebook execution evidence | Accepted | Available without a new ledger | NB-04 |
| ADR-003 | Separate citation format from citation authenticity | Accepted | They are different failure modes | NB-03, NB-04 |
| ADR-004 | Defer execution ledger and turn scoping | Accepted | Production complexity is not required yet | PROD-01, PROD-02 |
| ADR-005 | Use per-company orchestration only when scale is required | Accepted | Avoid premature fan-out complexity | SCALE-01, PROD-05 |

## Change history

| Version | Date | Change | Reason |
| --- | --- | --- | --- |
| 1.0 | 29 Jul 2026 | Combined notebook roadmap, production roadmap, testing, agentic workflow, and sync governance into one master plan. | Eliminate drift between multiple independent files. |